## Slide 1
State Urban Livelihood Mission, Bihar
Deendayal Antyodaya Yojana- National Urban Livelihoods Mission (DAY-NULM)

## Slide 2
Support to Urban Street Vendors
(SUSV)

## Slide 3
SL.No. | ULB | No. of vending zone sanctioned | Fund sanctioned | Fund allocated | Date of sanction | status | Remarks
1 | Motihari | 1 | 53,04,000 | 53,04,000 | 31.05.2016 | Construction started. | 
2 | Bhagalpur | 1 | 82,14,800 | 4107400 | 27.06.2018 | Agency to be finalized. | 
3 | Ara | 1 | 7,21,000 | 360000 | 20.07.2018 | Vending Zone site to be changed. | 
4 | Sasaram | 1 | 28,27,300 | 1400000 | 12.02.2018 | Work order issued to contractor. | 
5 | Dumraow | 1 | 31,19,650 | 1550000 | 30.04.2018 | Query from the dept. | 
6 | Bihiya | 2 | 74,10,600 | 40,00,000 | 1.02.2019 | Office order to be issued. | 
7 | Gopal ganj | 4 | 1,28,64,900 | 64,00,000 | 1.02.2019 | Office order to be issued. | 
8 | Patna | 2 | 7 crores | 3 crores | 28.09.2018 | Construction to be started. | 
9 | Buxar | 1 | 96,41,000 | 45,00000 | 26.10.2018 | Agency to be finalized. | 
10 | Chapra | 1 | 40,30,200 | 40,30,200 | 1.02.2019 | Office order to be issued. | 
 | Total | 15 |  |  |  |  | 
ULB wise status on Construction of Vending Market/zones sanctioned by UD&HD Bihar:
Support to Urban Street Vendors (SUSV) under DAY-NULM:

## Slide 4
S. No. | Name of ULB | No. of Proposal received from ULBs | Sanctioned Amount | Remarks
11 | Motipur | 1 | 0 | Revised proposal desired from ULB
12 | Madhubani | 1 | 0 | Proposal moved for Technical Sanction.
13 | Sitamardhi | 7 | 0 | Some documents desired from the ULB.
14 | Darbhanga | 2 | 0 | Technical Sanction is under process
15 | Bhagalpur | 2 | 0 | Proposal received.
16 | Nawgachiya | 1 | 0 | Proposal received.
17 | Patna | 1 | 0 | NOC on proposed land is awaited.
 | Total | 15 |  | 
Note: Vending zone proposals should accompany: Letter with scope for multi layering of vending zones. Whether vending could be allowed in two shifts so as to accommodate more vendors. Approval of vending zone in the Town Vending Committee Meeting. |  |  |  | 
ULB wise status on proposal received from other 5 ULBs for development of Vending Market:
Support to Urban Street Vendors (SUSV) under DAY-NULM:

## Slide 5
ULB wise status on survey in new ULBs and MIS Entry status:
Support to Urban Street Vendors (SUSV) under DAY-NULM:
Sl. NO. | Name of ULB | No. of Street Vendors surveyed | No. of MIS entry done of SULM-MIS
01. | Balia | 503 | 119
02. | Barbigha | 269 | 3
03. | Barh | 18 | 18
04. | Bihat | 350 | 55
05. | Jhajha | 27 | 27
06. | Kanti | 7 | 7
07. | Mokama | 47 | 47
08. | Dumrao | 265 | Online entry not done
09. | Simri Bakhtiarpur | 462 | 462
10. | Koilwar | 300 | 
11. | Mairwa | 355 | Not done
12. | Phulwari sharief | 280 | On line entry not started
13. | Balia | 513 | Online entry not started
 | Total | 3410 | 656

## Slide 6: Support to Urban Street Vendors (SUSV) under DAY-NULM:
Major issues to be highlighted:--
Till date we have been able to distribute 17094 Id Cards to the street vendors.
ID Cards has to be printed and distributed at ULB Level. The printing ratio is very slow. So impetus has to be given to fast printing and distribution of ID Cards.
We need to get more proposals for vending zones from the ULBs with all necessary documents attached ,as discussed.
MIS Portal to be updated on regular basis.
Trainings is on going on health and Hygeine aspect of the Street food vendors in the Ulbs by the Food Safety and Standard Authority of India. So we need to update on the list so as more number of vendors are benefitted from it.
Linkages to social security and financial inclusion should be taken care of.
Town Vending Committee meetings should be conducted on regular basis.

## Slide 7: Support to Urban Street Vendors (SUSV) under DAY-NULM:
Major activites undertaken at State level during this period:--
RFP for selection of Resource Organization for development of city vending plans in 11 Municipal Corporations had been uploaded.
Internship guidelines for hiring interns for developing city vending plans has been uploaded on Dept.’s website.
FSSAI has been coordinated with for providing training to street vendors in all the ULBs of the state.

## Slide 8
THANK YOU